## Slide 1: Automatic Image Captioning Phase-2 Review Group-15, Cohort-20
,
Mentor: Brahmani Nutakki
Team (3): Hanumanth Sangewar, Ritesh K Singh and Raheem Baig
12th August 2023

## Slide 2: Phase 2: Status Summary
Completed
  Debug & Fine-tuning of VGG16 model in Google-Collab
  FastAPI deployment on Local PC
  Github Archive
In Progress
  Work in progress for web deployment using back4app.com
  Training Different Models (ResNet, Xception)
    Challenges are seen with system crashes and long duration to complete training.
Future/Opportunities
  Training model with Flicker 30k dataset
  Using multiple/cascaded LSTM
  Implement based on Transformers.
  Project Documentation and Prepare for final presentation.

## Slide 3: Learnings
In the training phase, used “import logging” library to write debug log messages to a file
Setup development environment in local PC – reduce dependency on Google Collab (using only to refer course material)
  Thank You to our Mentor Brahmani Nutakki for guiding us in solving all the setup issues
    She helped us to make progress step-by-step, in every stage of the project
  Used requirements.txt to overcome setup issues between team members
  Various challenges in the installation of package and imports – long paths, AttributeError: module 'collections' has no attribute 'Callable’ (modify ‘py3k_compat.py ’)
FastAPI deployment and Basics of HTML & templates.
  Use the trained model (.h5 and .pkl) in Python code in local PC
  How to output images in the deployment
  User Interface to select an image to generate captions
  Used Github initially to select images and then updated to select any of the 8k images saved on local PC
Collaborate and Archive progressive development in Github
Started training team members @ workplace – KEY is The Confidence gained in Capstone Project time
Tested different models (ResNet & Xception) to train and encountered challenges and learned lessons.

## Slide 4: Challenges
Identified the missing images & respective captions updated
  Dataset needs to be updated to map captions to image features.
Initially, used GitHub as a temp solution to save input images, then learned HTML templates and updated .py code & UI.
Deploying the model online – storing model (.h5) & features (.pkl) – exploring to use Git LFS
Due to system limitations testing was longer time and crashed.
  Reduced epochs and using data in small batches.
  Created a new module to deal with it and easy to load dev, test and train dataset.
  Above module gave us the liberty to use data in small chunks to keep it going
During Course time, it was Quick learning – balancing office work, lab tests, MH1, MH2 & main-Hackathon per Unit, then Weekly CFP & CFU
Challenges in moving from G-Collab to local PC and now its full-fledged Local deployment

## Slide 5: Results of Trained Model in G-Collab

## Slide 6: FastAPI Deployment

## Slide 7: Collaboration and Github Archive

## Slide 8: Resnet80

## Slide 9: Timelines
Phase#1 – 1st July’23
Literature Reading
Understand available implementation
Project Proposal
Implement model
Train and test for 8K Flicker Dataset
Phase#2 – 16th July’23
Complete debug & fine-tuning the model to the 8K dataset
Use other implementations available (ResNet and Xception)
Phase#3 – 12th Aug’23
Deploy model to local server and test
Fine Tune the model to 8K based on challenges
Complete Archive in GitHub
1st Draft Project document
Phase#4 – 26th Aug’23
Train model using 30K Flicker dataset
Web deployment using back4app.com & render.com
Learn from different implementations (cascaded LSTM/Transformers)
Prepare final documentation and present the learning and status.

## Slide 11: Backup Slides from Phase1 Review 8th July 2023

## Slide 12: Phase 1: Status Summary
Research/Study
  Various papers (arxiv.org), AIML-related internet content, and Kaggle solutions
  Understand the various implementations available and learn from available code
Got hands-on with various tools, setup, and Python AIML libs
  GIT – created a new repository & practice how to co-work as a team
  Local setup (VSCode and JupyterLab) – To work on code development individually
  Learnt Python logging and used it to fine-tune the model implementation
Implementation
  Selected model based on the research and reference code
  CNN for training images – used VGG16 to extract the features
  Applied Various Text Clean/process techniques and Tokenized
  Caption Generation - Used LSTM to generate captions from the feature vectors and tokens fed to it.
  Base model ready with training done on entire flickr8K dataset and reviewed by Mentor

## Slide 13: Learning and Challenges
Learnings:
Overall, Experienced as Core Developer during the capstone project phase, after a long time
How to generate feature vectors from the images using CNN.
How to feed both feature vectors and tokens to an LSTM network.
GIT, VSCode, JulyperLab, Python Logging, and setting up the development environment in local PC.
  All learning earlier during the course was in Google Collab & TalentSprint-LMS.
Literature Research, refer to internet content and understand the available/implemented code to design our project model,
Challenges:
Encountered issues in training the base model on the entire flickr8K dataset,
  Google Collab session was crashing frequently.
  Shifted development environment to Ipython/ VS4 to get around crash issues
Caption Generation was tricky
  Some captions were empty after initial text cleaning
  Used Python Logging libs to debug and fine tune Caption
There were some missing images corresponding to captions present in the tokens file
  After a keen look at the logging and images vs captions, we found missing images and corrected/removed the related captions.

## Slide 14: Implementation
CNN -VGG16
CNN + LSTM

## Slide 15: Timelines
Phase#1 – 1st July’23
Literature Reading
Understand available implementation
Project Proposal
Implement model
Train and test for 8K Flicker Dataset
Phase#2 – 16th July’23
Complete debug & fine tuning the model to 8K dataset
Use the 8K dataset experience to 30K Flicker dataset
Use other implementations available
Phase#3 – 30th July’23
Deploy model to local server and test
Fine Tune the model to 8K based on challenges
Phase#4 – 12th Aug’23
Present a Summary of 3 research papers
Prepare final documentation and present the learning and status.